NCAOS / EGS Phase 06 — Test Plan Hardening & Compliance · STRIDE · AI/ML Threat Model · ISO 42001 · Pen Test · Chaos Week 10–12 · Security Baseline for v1.0-rc

| Document | Phase 06 — Step-by-Step Test Plan |
| --- | --- |
| Version | 0.6.0 |
| Date | 2026-05-09 |
| Prerequisite | Phase 05 complete — 181 automated + UI verified |
| New package | @ncaos/hardening — 7 source files, 5 test files |
| Test target | ~65 new automated tests across STRIDE, auth, MTTD, chaos, ISO 42001 |
| Pen tests | 11 scenarios (PT-001 through PT-010 + PT-CHAOS-001) |
| Est. total time | ~75 minutes |
| ADR | ADR-007 — Phase 06 security hardening strategy |

⚠ Classification: Non-Public / Concept Demonstration Artifact. Do not share outside authorized personnel.

# 1. What Changed in Phase 06

Phase 06 adds the @ncaos/hardening package — no new API routes, no UI changes. All changes are security analysis, middleware hardening, and compliance documentation.

| File | Action | Purpose |
| --- | --- | --- |
| hardening/src/stride/stride-model.ts | ADD | 15 STRIDE threats — all 6 categories, residual risk, test refs, Phase 06 actions |
| hardening/src/aiml/aiml-threat-model.ts | ADD | AI/ML-specific threats: adversarial input, model drift, context manipulation, policy gaming |
| hardening/src/jwt/auth-middleware.ts | ADD | JWT HS256 middleware + RBAC (operator/admin/auditor) + RateLimiter token bucket |
| hardening/src/iso42001/iso42001-mapping.ts | ADD | 14 ISO 42001:2023 controls mapped to EGS components + API endpoints + AuditSignal fields |
| hardening/src/pentest/pentest-scenarios.ts | ADD | 11 pen test scenarios with PowerShell commands and pass/fail criteria |
| hardening/src/chaos/chaos-harness.ts | ADD | 5 chaos scenarios — CHAOS-001 validates ADR-002 FAIL_SAFE invariant on shell kill |
| hardening/src/index.ts | ADD | Public exports for all hardening modules |
| hardening/tests/stride.test.ts | ADD | 8 STRIDE register tests — coverage, risk levels, unique IDs |
| hardening/tests/auth.test.ts | ADD | RateLimiter unit tests — burst, blocking, tenant isolation, refill |
| hardening/tests/mttd-regression.test.ts | ADD | 1000-iteration p99 SLA regression per detection layer |
| hardening/tests/chaos.test.ts | ADD | CHAOS-002 unit tests + CHAOS-001/003 scenario documentation |
| hardening/tests/iso42001.test.ts | ADD | ISO 42001 coverage, pen test scenario completeness, AI/ML model |
| docs/adr/ADR-007-phase06-security-hardening.md | ADD | ADR: hardening strategy, JWT design rationale, chaos test scope |

# 2. STRIDE Threat Register Summary

The STRIDE threat model documents 15 threats across all six categories. Three are HIGH risk and require Phase 06 fixes.

| ID | Category | Component | Residual Risk | Phase 06 Action |
| --- | --- | --- | --- | --- |
| S-001 | Spoofing | API — X-Partner-ID header | HIGH | JWT middleware — X-Partner-ID must match JWT sub claim |
| S-002 | Spoofing | API — sourceId field | MED | Document HMAC-signed sourceId as Phase 07 enhancement |
| S-003 | Spoofing | WebSocket stream | MED | Add WebSocket auth in upgrade handler |
| T-001 | Tampering | Evidence handles | LOW | Already immutable — no action needed |
| T-002 | Tampering | POST /v1/policy | HIGH | Require admin role JWT claim — RBAC fix |
| T-003 | Tampering | Input field injection | MED | String sanitization in ProcessRequestSchema |
| T-004 | Tampering | Shell process | LOW | Chaos test PT-CHAOS-001 validates FAIL_SAFE |
| R-001 | Repudiation | Evidence log | MED | Phase 07: HMAC-sign evidence handles |
| R-002 | Repudiation | Policy history | MED | Bind activatedBy to JWT sub (after S-001 fix) |
| I-001 | InformationDisclosure | Error responses | MED | Strip stack traces in production mode |
| I-002 | InformationDisclosure | WebSocket | MED | WebSocket auth (linked to S-003) |
| I-003 | InformationDisclosure | MTTD endpoint | LOW | Restrict /v1/mttd to admin role |
| D-001 | DenialOfService | POST /v1/process | HIGH | Rate limiting: 100 req/s per PARTNER_ID, burst 150 |
| D-002 | DenialOfService | EventStore | MED | Per-tenant event ingestion rate limit |
| E-001 | ElevationOfPrivilege | POST /v1/policy | HIGH | Admin-only RBAC — same fix as T-002 |

HIGH risk actions: S-001 + T-002 + E-001 fixed by JWT middleware (auth-middleware.ts). D-001 fixed by RateLimiter (same file). All three must pass automated tests before Phase 06 is complete.

# 3. Pen Test Scenarios

11 pen test scenarios derived from the STRIDE model. All HIGH-severity tests have PowerShell commands for manual execution.

| PT ID | Title | Severity | STRIDE Ref | ✓ |
| --- | --- | --- | --- | --- |
| PT-001 | Tenant Spoofing via X-Partner-ID Header Forgery | HIGH | S-001 | ☐ |
| PT-002 | Trusted Source ID Spoofing to Bypass Gate Allowlist | MED | S-002 | ☐ |
| PT-003 | WebSocket GovState Stream Without Authentication | MED | S-003 | ☐ |
| PT-004 | Unauthorized Policy Update to Weaken Governance | HIGH | T-002 | ☐ |
| PT-005 | Evidence Handle Manipulation to Access Arbitrary Events | MED | T-001 | ☐ |
| PT-006 | Prompt Injection via sourceId and inputFlags Fields | HIGH | T-003 | ☐ |
| PT-007 | DoS via /v1/process Flooding (Shell Exhaustion) | HIGH | D-001 | ☐ |
| PT-008 | Authority Escalation via overrideAttempted Flag | HIGH | E-001 | ☐ |
| PT-009 | Error Response Information Leakage | MED | I-001 | ☐ |
| PT-010 | CORS Misconfiguration — Cross-Origin Data Access | LOW | I-003 | ☐ |
| PT-CHAOS-001 | Chaos Test — Kill Shell Process, Verify FAIL_SAFE Response | HIGH | ADR-002 | ☐ |

# 4. Prerequisites

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| node --version | v20.x.x or v24.x.x | ☐ |
| Phase 05 complete | 181 automated tests passing, UI verified | ☐ |
| API server accessible | http://localhost:3000/v1/health returns 200 | ☐ |
| ncaos-phase06.tar.gz downloaded | From Claude conversation | ☐ |
| egs/package.json workspaces | core, shell, api, detection, ui, audit-signal present | ☐ |

# 5. Installation Steps

| 01 | Extract Phase 06 Archive | 5 min |
| --- | --- | --- |

cd "D:\Projects\NCAOS-Urielle"

# Extract archive

tar -xzf ncaos-phase06.tar.gz

# Copy hardening package into egs/

Copy-Item -Recurse phase06\hardening egs\hardening

# Add ADR-007

Copy-Item phase06\docs\adr\ADR-007-phase06-security-hardening.md egs\docs\adr\

# Clean up

Remove-Item -Recurse phase06

Remove-Item ncaos-phase06.tar.gz

| 02 | Update egs/package.json Workspaces | 2 min |
| --- | --- | --- |

notepad "D:\Projects\NCAOS-Urielle\egs\package.json"

# Add "hardening" to workspaces array:

"workspaces": [

"core", "shell", "api", "detection",

"ui", "audit-signal", "hardening"

]

| 03 | Verify Folder Structure | 2 min |
| --- | --- | --- |

ls egs\hardening\src

# Expected: aiml/  chaos/  iso42001/  jwt/  pentest/  stride/  index.ts

ls egs\hardening\tests

# Expected: auth.test.ts  chaos.test.ts  iso42001.test.ts

#           mttd-regression.test.ts  stride.test.ts

ls egs\docs\adr

# Expected: ADR-001 through ADR-007 all present

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| ls egs\hardening\src | 7 source files present (aiml, chaos, iso42001, jwt, pentest, stride, index) | ☐ |
| ls egs\hardening\tests | 5 test files present | ☐ |
| ls egs\docs\adr | ADR-007 present | ☐ |

| 04 | Install Dependencies | 3 min |
| --- | --- | --- |

cd "D:\Projects\NCAOS-Urielle\egs"

npm install

# Expected: no fatal errors — hardening has no new external deps

# 6. Automated Test Execution

| 05 | Phase 01–05 Regression Check | 5 min |
| --- | --- | --- |

cd "D:\Projects\NCAOS-Urielle\egs"

npm test 2>&1 | Select-String "Tests|passed|failed"

Expected before Phase 06 tests: core 47/47 shell 15/15 api 65/65 detection 54/54 — 181 total passing.

| 06 | Run STRIDE + ISO 42001 Tests | 5 min |
| --- | --- | --- |

cd "D:\Projects\NCAOS-Urielle\egs\hardening"

npx vitest run tests/stride.test.ts tests/iso42001.test.ts

Expected output:

✓ tests/stride.test.ts

✓ STRIDE Threat Model (8)

✓ has at least 15 threats documented

✓ covers all six STRIDE categories

✓ all HIGH risk threats have a Phase 06 action defined

✓ all HIGH risk threats have a test reference

✓ threat IDs are unique

✓ identifies S-001 (tenant spoofing) as HIGH risk

✓ identifies D-001 (DoS) as HIGH risk

✓ identifies E-001 (policy privilege escalation) as HIGH risk

✓ tests/iso42001.test.ts

✓ ISO 42001 Control Mapping (8)

✓ Pen Test Scenarios (7)

✓ AI/ML Threat Model (4)

Tests  ~27 passed

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| STRIDE — 15+ threats | All 15 threats documented | ☐ |
| STRIDE — 6 categories | S/T/R/I/D/E all present | ☐ |
| STRIDE — HIGH risks | S-001, D-001, E-001 all HIGH with test refs | ☐ |
| ISO 42001 — 12+ controls | At least 12 controls documented | ☐ |
| ISO 42001 — coverage ≥ 70% | iso42001Summary().coveragePercent ≥ 70 | ☐ |
| Pen tests — 11 scenarios | PT-001 through PT-010 + PT-CHAOS-001 | ☐ |
| Pen tests — HIGH have psCommand | All HIGH tests have PowerShell commands | ☐ |
| AI/ML — ModelDrift present | DriftExploitation category documented | ☐ |

| 07 | Run Auth + Rate Limiter Tests | 3 min |
| --- | --- | --- |

npx vitest run tests/auth.test.ts

Expected output:

✓ tests/auth.test.ts

✓ RateLimiter (6+)

✓ allows requests within burst limit

✓ blocks requests beyond burst limit

✓ isolates rate limits per tenant

✓ returns correct stats

✓ tokens refill over time

✓ stats returns ratePerSec and burst

Tests  6+ passed

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| RateLimiter burst | 15 tokens allowed before blocking | ☐ |
| RateLimiter blocking | Request 16+ returns false (blocked) | ☐ |
| Tenant isolation | TENANT_B unaffected when TENANT_A exhausted | ☐ |
| Token refill | Tokens available after 1s delay | ☐ |

| 08 | Run MTTD SLA Regression Tests | 10 min |
| --- | --- | --- |

This is the most time-intensive step — 1000 iterations per detection layer to establish the performance baseline.

npx vitest run tests/mttd-regression.test.ts

# Note: This runs 4000 total iterations (1000 per layer)

# Expected duration: 15-30 seconds

Expected output:

✓ tests/mttd-regression.test.ts

✓ Gate Detection SLA (4)

✓ p99 within SLA (p99 ≤ 50ms)

✓ breach rate below 1%

✓ mean latency < half SLA

✓ min latency > 0

✓ Premise Detection SLA (4)

✓ p99 within SLA (p99 ≤ 200ms)

✓ breach rate below 1%

✓ Authority Detection SLA (4)

✓ p99 within SLA (p99 ≤ 100ms)

✓ breach rate below 1%

✓ Continuity Detection SLA (4)

✓ p99 within SLA (p99 ≤ 500ms)

✓ breach rate below 1%

Tests  16 passed

Performance baseline: The p99 values from this run become the Phase 07 regression baseline. Record the actual p99 values for each layer in the test report.

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| Gate p99 ≤ 50ms | Within ENTERPRISE_STRICT SLA | ☐ |
| Premise p99 ≤ 200ms | Within ENTERPRISE_STRICT SLA | ☐ |
| Authority p99 ≤ 100ms | Within ENTERPRISE_STRICT SLA | ☐ |
| Continuity p99 ≤ 500ms | Within ENTERPRISE_STRICT SLA | ☐ |
| All breach rates < 1% | SLA healthy across all layers | ☐ |

| 09 | Run Chaos Tests | 3 min |
| --- | --- | --- |

npx vitest run tests/chaos.test.ts

Expected output:

✓ tests/chaos.test.ts

✓ Chaos Scenarios — documented (3)

✓ has all 5 chaos scenarios defined

✓ CHAOS-001 references ADR-002 invariant

✓ CHAOS-002 references rate limiting

✓ CHAOS-002 — Rate Limit Exhaustion (unit) (4)

✓ passes CHAOS-002 scenario

✓ allows burst then blocks

✓ FAIL_SAFE: tenant isolation under rate limit

✓ tokens refill over time

Tests  7 passed

| 10 | Run Full Suite — All Packages | 5 min |
| --- | --- | --- |

cd "D:\Projects\NCAOS-Urielle\egs"

npm test

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| @ncaos/core | 47 passed | ☐ |
| @ncaos/shell | 15 passed | ☐ |
| @ncaos/api | 65 passed | ☐ |
| @ncaos/detection | 54 passed | ☐ |
| @ncaos/hardening | ~56 passed (stride + iso42001 + auth + mttd + chaos) | ☐ |
| TOTAL TARGET | 237+ tests passing — 0 failures | ☐ |

# 7. Manual Pen Test Execution

Run the API server first, then execute each pen test. For each test, the API must be running with the default dev-mode configuration (no JWT_SECRET set).

| 11 | Start API Server for Pen Testing | 3 min |
| --- | --- | --- |

# Terminal 1 — API server

cd "D:\Projects\NCAOS-Urielle\egs\api"

npm start

# Verify healthy

Invoke-RestMethod -Uri http://localhost:3000/v1/health `

-Headers @{"X-Partner-ID"="TEST"}

# Expected: status=OK

| 12 | PT-001 — Tenant Spoofing (HIGH) | 5 min |
| --- | --- | --- |

Objective: Verify TENANT_B cannot access TENANT_A evidence handles.

# Step 1: Process threat as TENANT_A

$threat = @{

sourceId="attacker"; inputHash="bad"

inputFlags=@("INJECTION_PATTERN")

claimedPremises=@("A","B"); validatedPremises=@("A")

contractVersion="1.0"; requestedAuthority="decision-ready"

policyGrantedAuthority="reference-only"; overrideAttempted=$false

} | ConvertTo-Json

$r = Invoke-RestMethod -Uri http://localhost:3000/v1/process `

-Method POST -ContentType "application/json" `

-Headers @{"X-Partner-ID"="TENANT_A"} -Body $threat

$handle = $r.evidenceHandle

Write-Host "Handle: $handle"

# Step 2: Try to access as TENANT_B (must fail)

try {

Invoke-RestMethod -Uri "http://localhost:3000/v1/audit/$handle" `

-Headers @{"X-Partner-ID"="TENANT_B"}

Write-Host "FAIL: TENANT_B accessed TENANT_A evidence!"

} catch {

Write-Host "PASS: 404 NOT_FOUND — isolation enforced"

}

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| PT-001 Step 1 | action=BLOCK, evidenceHandle=EVD-... returned | ☐ |
| PT-001 Step 2 | 404 NOT_FOUND — TENANT_B cannot access TENANT_A handle | ☐ |
| PT-001 Result | Tenant isolation confirmed at audit endpoint | ☐ |

| 13 | PT-004 — Unauthorized Policy Update (HIGH) | 5 min |
| --- | --- | --- |

Objective: Verify POST /v1/policy with invalid data returns 400, not a silent update.

# Attempt to weaken governance with invalid policy

$weakPolicy = @{

profileId="WEAK"; govLevel="NONE"

blockOnContainment=$false

integrityThresholds=@{available=0; limited=0; degraded=0}

} | ConvertTo-Json

try {

Invoke-RestMethod -Uri http://localhost:3000/v1/policy `

-Method POST -ContentType "application/json" `

-Headers @{"X-Partner-ID"="TEST"} -Body $weakPolicy

Write-Host "Check response — should be 400 INVALID_POLICY"

} catch {

Write-Host "PASS: policy update rejected — $($_.Exception.Message)"

}

# Verify policy unchanged

$current = Invoke-RestMethod -Uri http://localhost:3000/v1/policy `

-Headers @{"X-Partner-ID"="TEST"}

Write-Host "Policy still: $($current.profileId)"

# Expected: STRICT-PROD (unchanged)

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| PT-004 Step 1 | POST returns 400 INVALID_POLICY (Zod validation rejects) | ☐ |
| PT-004 Step 2 | GET /v1/policy still returns STRICT-PROD | ☐ |
| PT-004 Result | Governance policy cannot be silently weakened | ☐ |

| 14 | PT-007 — Rate Limit / DoS (HIGH) | 5 min |
| --- | --- | --- |

Objective: Verify rate limiter returns 429 under flood conditions.

# Send 200 rapid requests — rate limiter should trigger

$body = @{

sourceId="flood"; inputHash="flood"

inputFlags=@(); claimedPremises=@(); validatedPremises=@()

contractVersion="1.0"; requestedAuthority="decision-ready"

policyGrantedAuthority="decision-ready"; overrideAttempted=$false

} | ConvertTo-Json

$codes = @()

for ($i = 0; $i -lt 200; $i++) {

try {

$r = Invoke-WebRequest -Uri http://localhost:3000/v1/process `

-Method POST -ContentType "application/json" `

-Headers @{"X-Partner-ID"="FLOOD_TEST"} -Body $body

$codes += $r.StatusCode

} catch {

$codes += $_.Exception.Response.StatusCode.value__

}

}

$codes | Group-Object | Select-Object Name,Count

# Expected: 200s for first burst, then 429s appear

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| PT-007 Result | Mix of 200 and 429 responses (no 500s) | ☐ |
| Rate limiter fires | 429 RATE_LIMITED responses appear after burst | ☐ |
| Server stable | API continues responding after flood | ☐ |

| 15 | PT-008 — Authority Escalation (HIGH) | 3 min |
| --- | --- | --- |

Objective: Verify overrideAttempted=true triggers escalation detection, not bypass.

$escalation = @{

sourceId="attacker"; inputHash="bad"

inputFlags=@()

claimedPremises=@("A"); validatedPremises=@("A")

contractVersion="1.0"; requestedAuthority="decision-ready"

policyGrantedAuthority="reference-only"

overrideAttempted=$true   # Attempting to escalate authority

} | ConvertTo-Json

$r = Invoke-RestMethod -Uri http://localhost:3000/v1/process `

-Method POST -ContentType "application/json" `

-Headers @{"X-Partner-ID"="TEST"} -Body $escalation

$r

# Expected: action=BLOCK, authority=invalid

# The override attempt must be BLOCKED, not granted

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| PT-008 Result | action=BLOCK — override attempt blocked | ☐ |
| authority=invalid | Authority correctly denied despite override attempt | ☐ |
| evidenceHandle present | Escalation event logged for audit | ☐ |

| 16 | PT-CHAOS-001 — Shell Kill → FAIL_SAFE | 5 min |
| --- | --- | --- |

Objective: Validate ADR-002 — EGS returns 503 when shell is unavailable. This is the most critical pen test.

# Step 1: Verify shell running

$h = Invoke-RestMethod -Uri http://localhost:3000/v1/health `

-Headers @{"X-Partner-ID"="TEST"}

Write-Host "Before: $($h.status) watchdog=$($h.watchdog)"

# Step 2: Stop the API server (Ctrl+C in server terminal)

# Then restart it with shell disabled to simulate crash:

# This simulates what happens if the shell process dies

# Step 3: While restarting, send a request

# (within the ~2-3 second restart window)

try {

$r = Invoke-RestMethod -Uri http://localhost:3000/v1/process `

-Method POST -ContentType "application/json" `

-Headers @{"X-Partner-ID"="TEST"} -Body $body

Write-Host "Response action: $($r.action)"

# Must be FAIL_SAFE or 503 — never PASS

} catch {

$code = $_.Exception.Response.StatusCode.value__

Write-Host "Status: $code (503 = GOVERNANCE_UNAVAILABLE = PASS)"

}

ADR-002 invariant: The shell returning FAIL_SAFE or the API returning 503 are BOTH acceptable outcomes — they both mean governance is active. A response of PASS or DOWNGRADE during shell unavailability is a FAIL.

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| PT-CHAOS-001 Step 1 | status=OK, watchdog=RUNNING before test | ☐ |
| PT-CHAOS-001 Step 2 | During restart: 503 GOVERNANCE_UNAVAILABLE returned | ☐ |
| PT-CHAOS-001 Step 3 | After restart: normal processing resumes | ☐ |
| ADR-002 confirmed | FAIL_SAFE activates — no ungoverned pass-through | ☐ |

# 8. ISO 42001 Control Summary

The following table summarises the 14 ISO 42001:2023 controls mapped in Phase 06, their implementation status, and the EGS evidence source.

| Control | Clause | EGS Component | Evidence API | Status |
| --- | --- | --- | --- | --- |
| 6.1.2 | Actions to address AI risks | GateDetector — 10 configurable rules | GET /v1/events?layer=gate | IMPLEMENTED |
| 6.1.3 | AI risk assessment | STRIDE + AI/ML threat models (Phase 06) | hardening/src/stride | IMPLEMENTED |
| 6.2 | AI objectives & monitoring | PolicyProfile + blockOnContainment flag | GET /v1/policy | IMPLEMENTED |
| 8.3 | AI system design | Observer-Judge-Enforcer decoupled loop | ADR-003, ADR-004 | IMPLEMENTED |
| 8.4 | AI system operation | ShellLoop process isolation + Watchdog | GET /v1/health | IMPLEMENTED |
| 8.5 | AI system deployment | Tenant isolation — TenantDetectorRegistry | GET /v1/detectors | IMPLEMENTED |
| 8.6 | AI system maintenance | ContinuityDetector equivalence testing | GET /v1/state | IMPLEMENTED |
| 9.1 | Performance monitoring | MTTD SLA instrumentation — all 4 layers | GET /v1/mttd | IMPLEMENTED |
| 9.2 | Internal audit | Evidence handle + AuditSignal schema | GET /v1/audit/:handle | IMPLEMENTED |
| 9.3 | Management review | SequenceSummary — patternType, consistencyScore | GET /v1/events/sequence/:id/summary | IMPLEMENTED |
| 10.1 | Nonconformity & corrective action | BLOCK verdict + routing hints + policy history | GET /v1/policy/history | PARTIAL |
| 10.2 | Continual improvement | Phase 06 hardening — STRIDE mitigations | ADR-007 | PARTIAL |
| 7.2 | Human oversight documentation | Evidence trail independent of AI logs | GET /v1/events | PARTIAL |
| 5.2 | AI policy leadership commitment | Governance policy CRUD + change audit | POST /v1/policy | PLANNED |

# 9. Commit and Push

| 17 | Commit Phase 06 to GitHub | 3 min |
| --- | --- | --- |

cd "D:\Projects\NCAOS-Urielle"

git add -A

git status

# Verify: egs/hardening/ + ADR-007 staged

git commit -m "feat: Phase 06 complete — hardening + compliance — 237+ tests passing"

git push origin main

# Tag the release

git tag -a v0.6.0 -m "Phase 06 — STRIDE + AI/ML threat model + ISO 42001 + pen test + chaos"

git push origin v0.6.0

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| git status | egs/hardening/ + ADR-007 staged | ☐ |
| git commit | Commit succeeds | ☐ |
| git push origin main | Pushed to remote | ☐ |
| git tag v0.6.0 | Tag created and pushed | ☐ |

# 10. Troubleshooting

| Problem | Fix |
| --- | --- |
| Cannot find module '@ncaos/detection' in hardening tests | vitest.config.ts missing alias. Check hardening/vitest.config.ts has @ncaos/core, @ncaos/detection, @ncaos/shell aliases. |
| MTTD regression: p99 exceeds SLA | Machine under load. Run tests isolated: npx vitest run tests/mttd-regression.test.ts. If consistently failing, reduce ITERATIONS to 500 and note it in the report. |
| PT-CHAOS-001: hard to time the restart window | Stop the server, send 3 rapid requests via a loop, then restart. At least one request should hit the restart window. |
| PT-007 rate limit: all 200 requests return 200 | Rate limiter defaults to 100 req/s burst 150. PowerShell loop is slow — spread over 1 second. Reduce burst to 5 for testing: new RateLimiter(5,5). |
| iso42001.test.ts: 'coveragePercent' not found | iso42001Summary() function is missing from the mapping file. Check iso42001-mapping.ts exports iso42001Summary(). |
| npm test fails for @ncaos/hardening only | Build order issue. Run: npm --workspace @ncaos/core run build && npm --workspace @ncaos/detection run build first. |
| git push rejected | Run: git pull origin main --rebase then git push origin main |

# 11. Final Completion Checklist

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| Prerequisites met | Phase 05 complete, 181 tests passing | ☐ |
| Archive extracted | hardening/ + ADR-007 in place | ☐ |
| package.json updated | hardening in workspaces array | ☐ |
| npm install | No fatal errors | ☐ |
| Phase 01–05 regression | 181 tests still passing | ☐ |
| STRIDE tests | 8 tests passing — 15+ threats, all 6 categories, HIGH risks documented | ☐ |
| ISO 42001 tests | Pen test + AI/ML model tests passing | ☐ |
| Auth/Rate limiter tests | 6+ tests passing — burst, blocking, isolation, refill | ☐ |
| MTTD SLA regression | 16 tests passing — p99 within SLA for all 4 layers | ☐ |
| Chaos tests | 7 tests passing — CHAOS-001/002 documented, CHAOS-002 unit passes | ☐ |
| Full suite | 237+ tests passing — 0 failures | ☐ |
| PT-001 Tenant spoofing | 404 returned when TENANT_B accesses TENANT_A handle | ☐ |
| PT-004 Policy update | 400 INVALID_POLICY returned for malformed policy | ☐ |
| PT-007 Rate limit | 429 RATE_LIMITED returned under flood conditions | ☐ |
| PT-008 Authority escalation | BLOCK returned when overrideAttempted=true | ☐ |
| PT-CHAOS-001 Shell kill | 503 GOVERNANCE_UNAVAILABLE returned during restart | ☐ |
| ISO 42001 summary | 8 IMPLEMENTED, 3 PARTIAL, 1 PLANNED — coverage ≥ 70% | ☐ |
| Git commit + push | feat: Phase 06 complete committed to main | ☐ |
| Git tag v0.6.0 | Tag pushed to origin | ☐ |