NCAOS / EGS Phase 04 — Test Plan API & Integration Surface · Per-Tenant Isolation · Sequence Interface Week 6–8 · Test Date: Tomorrow

| Document | Phase 04 — Step-by-Step Test Plan |
| --- | --- |
| Version | 0.4.0 |
| Packages tested | @ncaos/api (upgraded), @ncaos/detection (integrated) |
| New routes | 7 new API endpoints + 2 sequence endpoints |
| Prerequisite | Phase 03 complete — 124 tests passing on egs/ |
| Est. total time | ~60 minutes |
| Host | DESKTOP-2JNEOET (or new machine) |
| Toru-William alignment | sequenceId + sequence analysis routes included |

⚠ Classification: Non-Public / Concept Demonstration Artifact. Do not share outside authorized personnel.

# 1. What Changed in Phase 04

Phase 04 upgrades the API from the Phase 02/03 skeleton to a production-grade integration surface. The following files are replaced or added:

| File | Action | Purpose |
| --- | --- | --- |
| api/src/server.ts | REPLACE | Full server with all Phase 04 routes + sequence endpoints |
| api/src/store/event-store.ts | ADD | Structured event log — pagination, filtering, sequenceId linking |
| api/src/store/policy-store.ts | ADD | Policy CRUD with validation, history, change events |
| api/src/detectors/tenant-registry.ts | ADD | Per-tenant detector isolation (gate, premise, authority, continuity) |
| api/tests/api-v4.test.ts | ADD | Integration tests for all new routes |
| api/tests/event-store.test.ts | ADD | Unit tests for EventStore including sequence tests |
| api/tests/stores.test.ts | ADD | Unit tests for PolicyStore + TenantDetectorRegistry |
| api/vitest.config.ts | REPLACE | Adds @ncaos/detection alias |
| docs/adr/ADR-005-...md | ADD | ADR: per-tenant detector isolation strategy |

# 2. Complete API Route Map

All routes require the X-Partner-ID header for tenant isolation. Routes marked NEW are first introduced in Phase 04.

| Method | Route | Purpose | Phase |
| --- | --- | --- | --- |
| GET | /v1/health | Watchdog + shell + MTTD SLA + active tenants | UPGRADED |
| POST | /v1/process | Submit boundary signal → Verdict (per-tenant detectors) | UPGRADED |
| GET | /v1/state | Current GovState | Phase 02 |
| GET | /v1/audit/:handle | Full EventRecord with sequenceNumber + sequenceId | UPGRADED |
| WS | /v1/state/stream | Live GovState push | Phase 02 |
| GET | /v1/events | Paginated event log with filters | NEW |
| GET | /v1/events/stats | Aggregate counts by layer/severity/action | NEW |
| GET | /v1/events/sequence/:id | All events in a workflow sequence | NEW |
| GET | /v1/events/sequence/:id/summary | Behavioral pattern summary (Toru-William) | NEW |
| GET | /v1/mttd | MTTD p50/p95/p99 per detection layer | NEW |
| GET | /v1/policy | Active policy profile | NEW |
| POST | /v1/policy | Update policy (validated) | NEW |
| GET | /v1/policy/history | Last 10 policy versions | NEW |
| GET | /v1/detectors | Per-tenant detector status | NEW |

# 3. Prerequisites

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| node --version | v20.x.x or v24.x.x | ☐ |
| npm --version | 9.x.x or higher | ☐ |
| git status | On branch main, working tree clean | ☐ |
| egs/core/ present | Phase 01 scaffold — 47 tests | ☐ |
| egs/shell/ present | Phase 02 shell engine — 15 tests | ☐ |
| egs/detection/ present | Phase 03 detection layer — 54 tests | ☐ |
| ncaos-phase04.tar.gz downloaded | From Claude conversation | ☐ |

# 4. Installation Steps

| 01 | Extract Phase 04 Archive | 5 min |
| --- | --- | --- |

cd C:\Users\conve\downloads\NCAOS-Urielle

# Extract archive

tar -xzf ncaos-phase04.tar.gz

# Replace server.ts (Phase 04 production version)

Copy-Item phase04\api\src\server.ts egs\api\src\server.ts -Force

# Add new source folders

Copy-Item -Recurse phase04\api\src\detectors egs\api\src\detectors

Copy-Item -Recurse phase04\api\src\store egs\api\src\store

# Add new test files

Copy-Item phase04\api\tests\api-v4.test.ts egs\api\tests\

Copy-Item phase04\api\tests\event-store.test.ts egs\api\tests\

Copy-Item phase04\api\tests\stores.test.ts egs\api\tests\

# Replace vitest config

Copy-Item phase04\api\vitest.config.ts egs\api\vitest.config.ts -Force

# Add ADR-005

Copy-Item phase04\docs\adr\ADR-005-per-tenant-detector-isolation.md egs\docs\adr\

# Clean up

Remove-Item -Recurse phase04

Remove-Item ncaos-phase04.tar.gz

| 02 | Verify Folder Structure | 2 min |
| --- | --- | --- |

ls egs\api\src

# Expected: detectors/  store/  server.ts

ls egs\api\src\detectors

# Expected: tenant-registry.ts

ls egs\api\src\store

# Expected: event-store.ts  policy-store.ts

ls egs\api\tests

# Expected: api.test.ts  api-v4.test.ts  event-store.test.ts  stores.test.ts

ls egs\docs\adr

# Expected: ADR-001 through ADR-005 all present

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| ls egs\api\src\detectors | tenant-registry.ts present | ☐ |
| ls egs\api\src\store | event-store.ts + policy-store.ts present | ☐ |
| ls egs\api\tests | 4 test files present | ☐ |
| ls egs\docs\adr | ADR-005 present | ☐ |

| 03 | Install Dependencies | 3 min |
| --- | --- | --- |

cd egs

npm install

# Should show: added N packages — no fatal errors

# Note: @ncaos/detection is now a dependency of @ncaos/api

# 5. Automated Test Execution

| 04 | Phase 01–03 Regression Check | 5 min |
| --- | --- | --- |

Run the full suite first to confirm no regressions before Phase 04 tests:

cd C:\Users\conve\downloads\NCAOS-Urielle\egs

npm test 2>&1 | Select-String "Tests|passed|failed"

Expected: core 47/47 shell 15/15 detection 54/54 — all passing before proceeding.

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| @ncaos/core | 47 passed (47) | ☐ |
| @ncaos/shell | 15 passed (15) | ☐ |
| @ncaos/detection | 54 passed (54) | ☐ |
| Subtotal | 116 passing — 0 failures | ☐ |

| 05 | Run Phase 04 Unit Tests (EventStore + Stores) | 5 min |
| --- | --- | --- |

EventStore tests validate the event log, pagination, filtering, tenant isolation, and the sequence linking added for Toru-William alignment.

cd C:\Users\conve\downloads\NCAOS-Urielle\egs\api

npx vitest run tests/event-store.test.ts tests/stores.test.ts

Expected output:

✓ tests/event-store.test.ts

✓ EventStore — append and retrieve (6)

✓ EventStore — query and pagination (8)

✓ EventStore — stats (1)

✓ EventStore — sequence linking (Toru-William) (4)

✓ EventStore — summarizeSequence (Toru-William) (4)

✓ tests/stores.test.ts

✓ PolicyStore (8)

✓ TenantDetectorRegistry (7)

Tests  ~38 passed

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| EventStore — append and retrieve | 6 tests pass | ☐ |
| EventStore — query and pagination | 8 tests pass | ☐ |
| EventStore — stats | 1 test passes | ☐ |
| EventStore — sequence linking | 4 tests pass (Toru-William) | ☐ |
| EventStore — summarizeSequence | 4 tests pass (Toru-William) | ☐ |
| PolicyStore | 8 tests pass | ☐ |
| TenantDetectorRegistry | 7 tests pass | ☐ |

| 06 | Run Phase 04 API Integration Tests | 8 min |
| --- | --- | --- |

npx vitest run tests/api-v4.test.ts

Expected output:

✓ tests/api-v4.test.ts

✓ GET /v1/health — upgraded (2)

✓ POST /v1/process — upgraded (2)

✓ GET /v1/audit/:handle — upgraded (3)

✓ GET /v1/events (5)

✓ GET /v1/events/stats (1)

✓ GET /v1/mttd (1)

✓ GET /v1/policy (1)

✓ POST /v1/policy (1)

✓ GET /v1/policy/history (1)

✓ GET /v1/detectors (1)

Tests  ~18 passed

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| GET /v1/health upgraded | Returns slaHealthy + activeTenants fields | ☐ |
| POST /v1/process upgraded | Uses per-tenant detector instances | ☐ |
| GET /v1/audit/:handle upgraded | Returns sequenceNumber + storedAt | ☐ |
| Tenant isolation on audit | Different tenant gets 404 for other tenant handle | ☐ |
| GET /v1/events | Paginated list with pagination object | ☐ |
| GET /v1/events?layer=gate | Filtered to gate layer only | ☐ |
| GET /v1/events?severity=high | Filtered to high severity only | ☐ |
| GET /v1/events (tenant isolation) | ISOLATED_TENANT sees 0 events | ☐ |
| GET /v1/events/stats | Returns byLayer + bySeverity + byAction | ☐ |
| GET /v1/mttd | Returns 4 layers with slaMs values | ☐ |
| GET /v1/policy | Returns active policy profileId | ☐ |
| POST /v1/policy (invalid) | Returns 400 with INVALID_POLICY error | ☐ |
| GET /v1/policy/history | Returns history array | ☐ |
| GET /v1/detectors | Returns gateRules count + mttdStats | ☐ |

| 07 | Run Full Suite — All Packages | 5 min |
| --- | --- | --- |

cd C:\Users\conve\downloads\NCAOS-Urielle\egs

npm test

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| @ncaos/core | 47 passed | ☐ |
| @ncaos/shell | 15 passed | ☐ |
| @ncaos/detection | 54 passed | ☐ |
| @ncaos/api | ~56+ passed (Phase 02 + Phase 04 tests combined) | ☐ |
| TOTAL TARGET | 172+ tests passing — 0 failures | ☐ |

# 6. Manual API Tests (Live Server)

| 08 | Build and Start the Server | 5 min |
| --- | --- | --- |

cd C:\Users\conve\downloads\NCAOS-Urielle\egs

npm run build

cd api

npm start

# Expected startup output:

# [ShellLoop] Started — policy: STRICT-PROD

# [Watchdog] Shell started

# [API] EGS API running on http://0.0.0.0:3000

Note: Open a second PowerShell window for the manual test commands below. Keep the server running in the first window.

| 09 | Manual Test — New Endpoints | 15 min |
| --- | --- | --- |

## Test M-01 — Health (upgraded fields)

Invoke-RestMethod -Uri http://localhost:3000/v1/health `

-Headers @{"X-Partner-ID"="TEST"}

# Expected new fields vs Phase 02:

#   slaHealthy  : True

#   activeTenants : 1

#   totalEvents : 0 (initially)

## Test M-02 — Process clean request

$body = @{

sourceId = "test-src-001"; inputHash = "abc123"; inputFlags = @()

claimedPremises = @("A","B"); validatedPremises = @("A","B")

contractVersion = "1.0"; requestedAuthority = "decision-ready"

policyGrantedAuthority = "decision-ready"; overrideAttempted = $false

workflowId = "WF-DEMO-001"

} | ConvertTo-Json

Invoke-RestMethod -Uri http://localhost:3000/v1/process `

-Method POST -ContentType "application/json" `

-Headers @{"X-Partner-ID"="TEST"} -Body $body

## Test M-03 — Process threat (generates sequence)

$threat = @{

sourceId = "attacker-001"; inputHash = "bad-hash"

inputFlags = @("INJECTION_PATTERN")

claimedPremises = @("A","B","C"); validatedPremises = @("A")

contractVersion = "1.0"; requestedAuthority = "decision-ready"

policyGrantedAuthority = "reference-only"; overrideAttempted = $false

workflowId = "WF-DEMO-001"

} | ConvertTo-Json

$result = Invoke-RestMethod -Uri http://localhost:3000/v1/process `

-Method POST -ContentType "application/json" `

-Headers @{"X-Partner-ID"="TEST"} -Body $threat

$result

# Save the evidenceHandle for M-04

$handle = $result.evidenceHandle

## Test M-04 — Paginated event log

Invoke-RestMethod -Uri "http://localhost:3000/v1/events?limit=10" `

-Headers @{"X-Partner-ID"="TEST"}

# Expected: records array, pagination.total >= 1

# Filter by layer:

Invoke-RestMethod -Uri "http://localhost:3000/v1/events?layer=gate" `

-Headers @{"X-Partner-ID"="TEST"}

## Test M-05 — Sequence retrieval (Toru-William interface)

# Get all events in workflow WF-DEMO-001

Invoke-RestMethod -Uri "http://localhost:3000/v1/events/sequence/WF-DEMO-001" `

-Headers @{"X-Partner-ID"="TEST"}

# Expected: records array with all events sharing workflowId=WF-DEMO-001

# Get behavioral pattern summary

Invoke-RestMethod -Uri "http://localhost:3000/v1/events/sequence/WF-DEMO-001/summary" `

-Headers @{"X-Partner-ID"="TEST"}

# Expected: patternType, consistencyScore, escalationDetected, eventCount

## Test M-06 — MTTD statistics

Invoke-RestMethod -Uri http://localhost:3000/v1/mttd `

-Headers @{"X-Partner-ID"="TEST"}

# Expected: slaHealthy=True, layers array with gate/premise/authority/continuity

# Each layer: slaMs, sampleCount, p50, p95, p99

## Test M-07 — Policy CRUD

# Get active policy

Invoke-RestMethod -Uri http://localhost:3000/v1/policy `

-Headers @{"X-Partner-ID"="TEST"}

# Expected: profileId=STRICT-PROD

# Get policy history (empty initially)

Invoke-RestMethod -Uri http://localhost:3000/v1/policy/history `

-Headers @{"X-Partner-ID"="TEST"}

## Test M-08 — Event statistics

Invoke-RestMethod -Uri http://localhost:3000/v1/events/stats `

-Headers @{"X-Partner-ID"="TEST"}

# Expected: total, byLayer{gate:N}, bySeverity{high:N}, byAction{BLOCK:N}

#           activeSequences: 1 (WF-DEMO-001)

## Test M-09 — Tenant isolation verification

# Query events as a different tenant

Invoke-RestMethod -Uri http://localhost:3000/v1/events `

-Headers @{"X-Partner-ID"="OTHER_CORP"}

# Expected: pagination.total = 0 (isolated from TEST tenant events)

# Try to access TEST tenant evidence handle as OTHER_CORP

Invoke-RestMethod -Uri "http://localhost:3000/v1/audit/$handle" `

-Headers @{"X-Partner-ID"="OTHER_CORP"}

# Expected: 404 NOT_FOUND (isolation enforced)

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| M-01 /v1/health | slaHealthy + activeTenants fields present | ☐ |
| M-02 clean request | action=PASS or DOWNGRADE, workflowId=WF-DEMO-001 | ☐ |
| M-03 threat request | action=BLOCK, evidenceHandle=EVD-... present | ☐ |
| M-04 /v1/events | records array + pagination object returned | ☐ |
| M-05 /v1/events/sequence/WF-DEMO-001 | Events grouped by workflowId | ☐ |
| M-05 .../summary | patternType, consistencyScore, escalationDetected present | ☐ |
| M-06 /v1/mttd | 4 layers with SLA stats | ☐ |
| M-07 /v1/policy | profileId=STRICT-PROD | ☐ |
| M-08 /v1/events/stats | byLayer, bySeverity, byAction, activeSequences | ☐ |
| M-09 tenant isolation | OTHER_CORP sees 0 events, 404 on handle | ☐ |

# 7. Commit and Push

| 10 | Commit Phase 04 to GitHub | 3 min |
| --- | --- | --- |

cd C:\Users\conve\downloads\NCAOS-Urielle

git add -A

git status

# Verify: egs/api/src/detectors/, egs/api/src/store/, new tests, ADR-005

git commit -m "feat: Phase 04 complete — API production surface — 172+ tests passing"

git push origin main

# Tag the release

git tag -a v0.4.0 -m "Phase 04 — API integration surface + Toru-William sequence interface"

git push origin v0.4.0

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| git status | egs/api/src/detectors/ + store/ + tests staged | ☐ |
| git commit | Commit succeeds | ☐ |
| git push origin main | Pushed to remote | ☐ |
| git tag v0.4.0 | Tag created and pushed | ☐ |

# 8. Toru-William Interface Alignment — Phase 04 Additions

The following additions were made to Phase 04 based on the Toru-William discussion after Phase 03 review. They implement the "minimum viable signal layer" concept that Toru described as the foundation for meaningful audit evidence without internal visibility.

## 8.1 What the Discussion Established

- Audit depth is a function of signal structure, not internal visibility

- Moving from event-by-event mapping to behavioral sequences is the next level

- The minimum viable signal layer must support: consistency of enforcement, escalation patterns, stability vs deviation over time

- "The boundary is not a limitation, but what actually makes the model robust and auditable" — Toru

## 8.2 What Phase 04 Delivers for This Alignment

| Concept (Toru-William) | Implementation | API Surface |
| --- | --- | --- |
| Minimum viable signal layer | EventRecord with 8 core fields: layer, severity, action, evidenceHandle, sequenceId, storedAt, routing, sequenceNumber | GET /v1/audit/:handle |
| Sequence-level interpretation | sequenceId derived from workflowId groups events into behavioral chains | GET /v1/events?sequenceId= |
| Consistency of enforcement | consistencyScore (0–100) computed from action rank variance across a sequence | GET /v1/events/sequence/:id/summary |
| Escalation patterns | escalationDetected flag: PASS→DOWNGRADE→BLOCK rank increase over time | GET /v1/events/sequence/:id/summary |
| Stability vs deviation | patternType: STABLE / DEGRADING / CONTAINED / VOLATILE / UNKNOWN | GET /v1/events/sequence/:id/summary |
| Optional enrichment layer | workflowId, mttdMs, routing.recommendedAction are optional enrichment on top of core schema | Available but not required |
| Boundary strictly intact | Urielle consumes /v1/events/* — no access to shell internals or detection modules | Architecture enforced |

## 8.3 What Remains for Phase 05 (Next Toru-William Step)

- Typed AuditSignal schema — the formal contract between EGS boundary and Urielle audit layer

- Optional enrichment fields: identity reference, asset reference, session context

- Urielle consumption interface: how audit findings are generated from SequenceSummary objects

- Cross-sequence pattern analysis: detecting repeated containment across multiple workflows

- TimescaleDB persistence — replaces in-memory EventStore for production deployments

For Toru: The sequence summary endpoint (GET /v1/events/sequence/:id/summary) produces the patternType, consistencyScore, and escalationDetected fields. This is the minimum viable signal layer we discussed. Phase 05 will define the formal AuditSignal schema that Urielle consumes from this endpoint.

# 9. Troubleshooting

| Problem | Fix |
| --- | --- |
| Cannot find module '@ncaos/detection' | api/vitest.config.ts missing the detection alias. Verify the Phase 04 vitest.config.ts was copied correctly. |
| event-store.test.ts: makeOutput is not defined | The sequence tests append to the same file — ensure you have the full updated event-store.test.ts from the Phase 04 archive, not just the original. |
| /v1/events/sequence/:id returns 404 | No events have been processed with that workflowId. Run M-02 and M-03 with workflowId="WF-DEMO-001" first, then query. |
| patternType is UNKNOWN | The sequence has only 1 event. Run both M-02 (PASS/DOWNGRADE) and M-03 (BLOCK) with the same workflowId to create a sequence with multiple events. |
| npm run build fails on server.ts | The server.ts was partially patched. Re-copy from the archive: Copy-Item phase04\api\src\server.ts egs\api\src\server.ts -Force |
| git push rejected (fetch first) | Run: git pull origin main --rebase then git push origin main |
| Port 3000 already in use | Server from previous test is still running. Press Ctrl+C in the first PowerShell window, then npm start again. |

# 10. Final Completion Checklist

| Check | Expected Output / Acceptance Criteria | ✓ |
| --- | --- | --- |
| Prerequisites met | Node 20+, git, Phase 03 at 124 tests | ☐ |
| Archive extracted | detectors/, store/, new tests, vitest.config all present | ☐ |
| npm install | No fatal errors | ☐ |
| Phase 01–03 regression | 116 tests still passing | ☐ |
| Unit tests (stores) | ~38 tests passing (EventStore + PolicyStore + Registry) | ☐ |
| API integration tests | ~18 tests passing (api-v4.test.ts) | ☐ |
| Full suite | 172+ tests passing — 0 failures | ☐ |
| Server builds | npm run build succeeds | ☐ |
| M-01 Health upgraded | slaHealthy + activeTenants present | ☐ |
| M-02 Clean request | workflowId accepted, action=PASS or DOWNGRADE | ☐ |
| M-03 Threat request | action=BLOCK, evidenceHandle returned | ☐ |
| M-04 Event log | Paginated records returned | ☐ |
| M-05 Sequence endpoints | Events grouped, summary with patternType returned | ☐ |
| M-06 MTTD stats | 4 layers with SLA stats | ☐ |
| M-07 Policy CRUD | Active policy returned | ☐ |
| M-08 Event stats | byLayer + activeSequences present | ☐ |
| M-09 Tenant isolation | OTHER_CORP sees 0 events | ☐ |
| Git commit + push | feat: Phase 04 complete committed to main | ☐ |
| Git tag v0.4.0 | Tag pushed to origin | ☐ |
| Report generated | Phase 04 test report Excel ready for docs/ | ☐ |